UNIVERSITY OF RUHUNA

Faculty of Engineering

EC7203 — Advanced Artificial Intelligence

Group Project — Full Specification Document

MindGuard

An Advanced Mental Health Support System

Multi-Modal Emotion Classification with VAE-Based Crisis Detection

| Field | Detail |
| --- | --- |
| Project Title | MindGuard — Advanced Mental Health Support System |
| Module | EC7203 Advanced Artificial Intelligence (C-18) |
| University | University of Ruhuna — Faculty of Engineering |
| Duration | 5 Weeks (Week 1–5) |
| Team Size | 2 Members |
| Research Question | Does VAE-based anomaly detection outperform keyword-matching for crisis signal identification in conversational mental health text? |
| Primary IDE | VS Code with GitHub Copilot |
| Document Version | v1.0 — March 2026 |

# Table of Contents

1. Project Overview & Research Question

2. System Architecture

3. Technology Stack

4. Datasets

5. AI Techniques & Module Design

6. Folder Structure

7. API Design

8. Work Division — 2 Members

9. Week-by-Week Timeline

10. Coding Standards & Best Practices

11. Evaluation & Metrics

12. Environment Setup

13. Git & Collaboration Workflow

14. Responsible AI Considerations

15. Deliverables Checklist

# 1. Project Overview & Research Question

## 1.1 Problem Statement

Mental health crises are under-detected in digital communication. Current systems rely on simple keyword lists to flag at-risk messages, which produce high false-positive rates and miss nuanced emotional signals. There is no undergraduate-level system that combines transformer-based multi-label emotion classification with generative anomaly detection for identifying conversational crisis signals.

## 1.2 Research Question

Core Research Question

Does VAE-based anomaly detection outperform threshold-based keyword matching for

identifying crisis-level mental health signals in conversational text?

Hypothesis: A VAE trained on non-crisis conversations will reconstruct crisis inputs

with significantly higher error, enabling probabilistic crisis detection that outperforms

keyword matching in precision and recall on the CLPsych benchmark.

## 1.3 What the System Does

MindGuard is a three-pipeline AI system:

- Pipeline 1 — Emotion Classification: Fine-tuned BERT (bert-base-uncased) classifies user input into 28 emotion categories using the GoEmotions dataset. Multi-label output.

- Pipeline 2 — Crisis Detection: A Variational Autoencoder (VAE) trained exclusively on non-crisis text. High reconstruction error on new input signals a potential crisis. Compared against a keyword-matching baseline.

- Pipeline 3 — Empathetic Response Generation: Few-shot and chain-of-thought prompting using the Groq API (Llama-3 70B) generates contextually appropriate responses based on the detected emotion and crisis score.

## 1.4 Techniques Used (Satisfies Assignment Requirement: min. 3)

| Technique | Implementation | Assignment Category |
| --- | --- | --- |
| NLP Preprocessing | spaCy, NLTK tokenization, lemmatization, stopword removal | Natural Language Processing |
| Word Embeddings | Pretrained GloVe 100d for VAE input features | NLP — Word Embedding Methods |
| BERT Fine-tuning | bert-base-uncased → 28-class multi-label GoEmotions classifier | Transformer-based Models |
| Transfer Learning | Pretrained BERT weights adapted for emotion domain | Model Training Approaches |
| VAE Anomaly Detection | Custom PyTorch VAE trained on normal conversation patterns | Generative AI — Autoencoders |
| Few-shot Prompting | 2–3 example prompts for empathetic response generation | Prompt Engineering |
| Chain-of-Thought | Structured reasoning prompt for response justification | Prompt Engineering |

# 2. System Architecture

## 2.1 High-Level Architecture

MindGuard follows a modular, layered architecture. Each layer has a single responsibility and communicates via clearly defined interfaces.

┌─────────────────────────────────────────────────────────────┐

│ PRESENTATION LAYER │

│ Gradio Web UI (app/ui/gradio_app.py) │

└──────────────────────┬──────────────────────────────────────┘

│ HTTP REST

┌──────────────────────▼──────────────────────────────────────┐

│ API LAYER │

│ FastAPI Backend (app/api/routes/) │

│ /predict/emotion /predict/crisis /generate/response │

└──────┬────────────────────┬──────────────────┬──────────────┘

│ │ │

┌──────▼──────┐ ┌─────────▼──────┐ ┌───────▼──────────────┐

│ PIPELINE 1 │ │ PIPELINE 2 │ │ PIPELINE 3 │

│ BERT │ │ VAE │ │ Prompt Engineering │

│ Emotion │ │ Anomaly │ │ (Groq Llama-3 API) │

│Classifier │ │ Detection │ │ Few-shot + CoT │

└──────┬──────┘ └────────┬───────┘ └───────┬──────────────┘

│ │ │

┌──────▼────────────────────▼──────────────────▼──────────────┐

│ SERVICE LAYER │

│ NLP Preprocessor │ Model Loader │ Prompt Builder │

│ (app/services/) │

└──────────────────────┬──────────────────────────────────────┘

│

┌──────────────────────▼──────────────────────────────────────┐

│ DATA LAYER │

│ GoEmotions Dataset │ SMHD Dataset │ Trained Model Files │

│ (data/raw/ data/processed/ models/) │

└─────────────────────────────────────────────────────────────┘

## 2.2 Data Flow for a Single User Message

When a user submits a message, the following flow executes:

- Raw text → NLP Preprocessor (tokenize, clean, normalize)

- Cleaned text → BERT Tokenizer → BERT Emotion Classifier → returns top-3 emotions with confidence scores

- GloVe-embedded text → VAE encoder → sample latent z → VAE decoder → compute reconstruction error

- If reconstruction error > threshold → crisis flag raised

- Emotion label + crisis flag + original text → Prompt Builder → Groq API call → empathetic response

- All results aggregated → FastAPI response JSON → Gradio UI renders output

# 3. Technology Stack

## 3.1 Full Stack Table

| Category | Tool / Library | Version / Notes |
| --- | --- | --- |
| Language | Python | 3.11.x (use pyenv or Conda) |
| Deep Learning | PyTorch | 2.3.x — primary framework for BERT fine-tuning and VAE |
| Transformers | Hugging Face Transformers | 4.40.x — BERT, tokenizer, trainer |
| Datasets | Hugging Face Datasets | 2.19.x — load GoEmotions, SMHD |
| NLP Preprocessing | spaCy + NLTK | spaCy 3.7.x, NLTK 3.8.x |
| API Backend | FastAPI | 0.111.x — REST API layer |
| API Server | Uvicorn | 0.29.x — ASGI server |
| Web UI | Gradio | 4.x — interactive demo interface |
| LLM API | Groq Python SDK | 0.9.x — Llama-3 70B for response generation |
| Data Processing | Pandas + NumPy | 2.x + 1.26.x |
| Visualisation | Matplotlib + Seaborn | 3.8.x + 0.13.x — for results/report charts |
| Experiment Tracking | MLflow | 2.13.x — log training runs, metrics, models |
| Config Management | python-dotenv + Pydantic Settings | store API keys securely |
| Testing | pytest | 8.x — unit and integration tests |
| Code Quality | Ruff (linter) + Black (formatter) | latest — enforced via pre-commit |
| Version Control | Git + GitHub | branching strategy defined in Section 13 |
| Notebooks | Jupyter Notebook / JupyterLab | for EDA and training experiments |
| IDE | VS Code | with GitHub Copilot, Pylance, Ruff extensions |
| GPU (optional) | CUDA 12.x + cuDNN | if NVIDIA GPU available; falls back to CPU |
| Virtual Env | Python venv or Conda env | requirements.txt + environment.yml both provided |

## 3.2 CUDA / GPU Notes

BERT fine-tuning and VAE training benefit significantly from GPU acceleration. The project is designed to run on both GPU and CPU.

- If you have an NVIDIA GPU: install CUDA 12.x, then install PyTorch with CUDA support: pip install torch torchvision torchaudio --index-url https://download.pytorch.org/whl/cu121

- If no GPU: use CPU — BERT fine-tuning will be slower (~30-60 min per epoch). Use Google Colab (free T4 GPU) for training notebooks, then save model weights locally.

- All model files are saved after training and loaded at inference — you only train once.

- Check GPU: import torch; print(torch.cuda.is_available())

## 3.3 Groq API (Free LLM Inference)

Groq provides free API access to Llama-3 70B with very fast inference speeds. No local GPU needed for the response generation pipeline.

- Sign up free at console.groq.com

- Create API key → store in .env file as GROQ_API_KEY=your_key_here

- Rate limit: 30 requests/minute on free tier — sufficient for demo

# 4. Datasets

## 4.1 Primary Dataset — GoEmotions (BERT Training)

| Property | Detail |
| --- | --- |
| Source | Google Research — HuggingFace: google-research-datasets/go_emotions |
| Size | 58,009 Reddit comments |
| Labels | 27 emotion categories + Neutral (28 total, multi-label) |
| Split | Train: 43,410 ¦ Validation: 5,426 ¦ Test: 5,427 |
| Task | Multi-label emotion classification |
| License | Apache 2.0 — free for academic use |
| Load Command | datasets.load_dataset('google-research-datasets/go_emotions', 'simplified') |
| Why this dataset | Largest manually annotated fine-grained emotion dataset in English. Directly designed for empathetic chatbot research. Pre-split. Well-documented. |

## 4.2 Crisis Detection Dataset — SMHD / Reddit Depression

| Property | Detail |
| --- | --- |
| Source | SMHD (Self-reported Mental Health Diagnoses) — Reddit posts |
| Alternative | Kaggle: 'Depression and Anxiety in Twitter' or 'Suicide Watch Reddit' |
| Crisis labels | Binary: normal conversation vs crisis/at-risk posts |
| VAE training | Train VAE ONLY on normal (non-crisis) posts |
| Anomaly test | Run both normal and crisis posts through VAE → measure reconstruction error gap |
| Keyword baseline | Build keyword list (suicide, hopeless, can't go on...) → compare F1 vs VAE |
| Access | Request from SMHD GitHub repo OR use the Kaggle suicide-watch dataset (public) |

## 4.3 Dataset Preprocessing Plan

- Download both datasets during Week 1 and save to data/raw/

- Run notebooks/01_eda_goemotions.ipynb — inspect label distributions, sequence lengths, class imbalance

- Run notebooks/02_eda_crisis.ipynb — inspect crisis vs normal ratio, vocabulary differences

- Preprocessing pipeline: lowercase → remove URLs/special chars → tokenize → lemmatize → remove stopwords → save to data/processed/

- For BERT: use the HuggingFace AutoTokenizer (max_length=128, padding, truncation)

- For VAE: use GloVe 100d embeddings (average word vectors per sentence) as input features

# 5. AI Techniques & Module Design

## 5.1 Pipeline 1 — BERT Emotion Classifier

Model:

- Base model: bert-base-uncased (110M parameters)

- Architecture: BERT encoder + linear classification head on [CLS] token → sigmoid activation (multi-label)

- Output: 28-dimensional vector of probabilities, one per emotion

- Prediction: apply threshold 0.3 → any label above threshold is predicted

Training configuration:

# app/models/bert_classifier.py

MODEL_NAME = 'bert-base-uncased'

MAX_LENGTH = 128

BATCH_SIZE = 32

LEARNING_RATE = 2e-5

EPOCHS = 4

THRESHOLD = 0.3 # tuned on validation set

LOSS = BCEWithLogitsLoss() # multi-label

OPTIMIZER = AdamW with weight_decay=0.01

SCHEDULER = linear warmup (10% steps) + linear decay

Evaluation metrics:

- Micro-F1, Macro-F1, per-label F1

- Precision and Recall per label

- Confusion matrix for top-10 emotion labels

## 5.2 Pipeline 2 — VAE Anomaly Detector

Architecture:

- Input: 100-dimensional GloVe average embedding per sentence

- Encoder: Linear(100→64) → ReLU → Linear(64→32) → split into mean (μ) and log-variance (σ²)

- Latent dimension: 16

- Reparameterization: z = μ + ε × exp(0.5 × σ²), ε ~ N(0,1)

- Decoder: Linear(16→32) → ReLU → Linear(32→64) → ReLU → Linear(64→100)

- Loss: Reconstruction loss (MSE) + KL Divergence (weighted β=0.5)

Anomaly detection logic:

- Train VAE only on normal (non-crisis) conversations

- At inference: compute reconstruction error for new input

- If error > threshold (determined from validation set 95th percentile) → flag as crisis

- Compare against keyword baseline using same test set → report precision, recall, F1

# app/models/vae_detector.py

LATENT_DIM = 16

INPUT_DIM = 100 # GloVe 100d

HIDDEN_DIM = 64

BATCH_SIZE = 64

LEARNING_RATE = 1e-3

EPOCHS = 50

BETA = 0.5 # KL weight

THRESHOLD = 95th percentile of normal reconstruction error on validation set

## 5.3 Pipeline 3 — Empathetic Response Generator

Approach:

- Uses Groq API (Llama-3 70B) — no local fine-tuning needed

- Three prompt strategies implemented and compared:

  - (a) Zero-shot: direct instruction with emotion and crisis context

  - (b) Few-shot: 3 examples of emotion → empathetic response pairs

  - (c) Chain-of-thought: model reasons step-by-step before responding

Prompt template example (few-shot):

# app/services/prompt_builder.py

SYSTEM_PROMPT = '''You are a compassionate mental health support assistant.

You never diagnose. You always recommend professional help when crisis is detected.

Respond with empathy, validate feelings, and offer coping strategies.'''

FEW_SHOT_EXAMPLES = [

{emotion: 'sadness', crisis: False, response: 'It sounds like you are going through...'},

{emotion: 'grief', crisis: False, response: 'Losing someone is incredibly painful...'},

{emotion: 'fear', crisis: True, response: 'I can hear how much pain you are in...'}

]

CRISIS_SUFFIX = 'Please reach out to a professional: Lifeline 1926 (Sri Lanka).'

Evaluation:

- BLEU score and ROUGE-L between generated responses and human-written references

- Human evaluation rubric: Empathy (1-5), Relevance (1-5), Safety (1-5)

- Compare zero-shot vs few-shot vs chain-of-thought on same test inputs

# 6. Folder Structure

Below is the complete VS Code project folder structure. Create this exact structure at the start of the project.

mindguard/

├── .env # API keys (never commit this)

├── .gitignore # ignore .env, models/, __pycache__, etc.

├── .pre-commit-config.yaml # Ruff + Black auto-run on git commit

├── README.md # project overview, setup instructions

├── requirements.txt # pip dependencies

├── environment.yml # Conda environment (alternative)

│

├── app/ # main application package

│ ├── __init__.py

│ ├── main.py # FastAPI app entry point

│ │

│ ├── api/ # API route definitions

│ │ ├── __init__.py

│ │ ├── routes/

│ │ │ ├── emotion.py # POST /predict/emotion

│ │ │ ├── crisis.py # POST /predict/crisis

│ │ │ └── response.py # POST /generate/response

│ │ └── schemas.py # Pydantic request/response models

│ │

│ ├── core/ # config, settings, constants

│ │ ├── config.py # Pydantic Settings (reads .env)

│ │ └── constants.py # label names, thresholds

│ │

│ ├── models/ # PyTorch model definitions

│ │ ├── bert_classifier.py # BERT fine-tune class

│ │ └── vae_detector.py # VAE architecture class

│ │

│ ├── services/ # business logic

│ │ ├── nlp_preprocessor.py # tokenize, clean, embed

│ │ ├── emotion_service.py # wraps BERT inference

│ │ ├── crisis_service.py # wraps VAE inference + keyword fallback

│ │ └── prompt_builder.py # builds prompts, calls Groq API

│ │

│ └── ui/

│ └── gradio_app.py # Gradio web interface

│

├── data/

│ ├── raw/ # original downloaded datasets (gitignored)

│ │ ├── go_emotions/

│ │ └── crisis_dataset/

│ ├── processed/ # cleaned, tokenized, saved as .pkl or .csv

│ └── glove/ # GloVe 100d vectors (gitignored, large file)

│

├── models/ # saved model weights (gitignored, large files)

│ ├── bert_emotion/ # HuggingFace model save directory

│ └── vae_crisis/ # PyTorch .pt state dict

│

├── notebooks/ # Jupyter notebooks (exploration only)

│ ├── 01_eda_goemotions.ipynb

│ ├── 02_eda_crisis.ipynb

│ ├── 03_bert_training.ipynb

│ ├── 04_vae_training.ipynb

│ └── 05_results_analysis.ipynb

│

├── scripts/ # one-off utility scripts

│ ├── download_data.py # automates dataset download

│ ├── train_bert.py # CLI training script

│ └── train_vae.py # CLI training script

│

├── tests/ # pytest test suite

│ ├── __init__.py

│ ├── test_preprocessor.py

│ ├── test_emotion_service.py

│ ├── test_crisis_service.py

│ └── test_api.py

│

└── mlruns/ # MLflow experiment tracking (auto-generated)

# 7. API Design

Three REST endpoints exposed by FastAPI. All accept JSON. Auto-documented at http://localhost:8000/docs (Swagger UI).

## Endpoint 1 — POST /predict/emotion

# Request

{ "text": "I feel like nothing is going to get better" }

# Response

{

"emotions": [

{ "label": "sadness", "confidence": 0.87 },

{ "label": "fear", "confidence": 0.61 },

{ "label": "grief", "confidence": 0.44 }

],

"top_emotion": "sadness"

}

## Endpoint 2 — POST /predict/crisis

# Request

{ "text": "I feel like nothing is going to get better" }

# Response

{

"crisis_detected": true,

"reconstruction_error": 0.842,

"threshold": 0.650,

"method": "vae",

"keyword_match": false

}

## Endpoint 3 — POST /generate/response

# Request

{

"text": "I feel like nothing is going to get better",

"top_emotion": "sadness",

"crisis": true,

"strategy": "few_shot" // zero_shot ¦ few_shot ¦ chain_of_thought

}

# Response

{

"response": "I hear how much pain you are carrying right now...",

"crisis_resource": "Lifeline Sri Lanka: 1926",

"strategy_used": "few_shot"

}

# 8. Work Division — 2 Members

Work is divided into two parallel tracks. Both members contribute to testing, evaluation, and the final report.

| Area | Member A (ML/NLP) | Member B (Backend/Infra) |
| --- | --- | --- |
| Primary focus | Pipeline 1 + Pipeline 2 (models) | Pipeline 3 + API + UI |
| Week 1 | EDA notebooks, data preprocessing pipeline | Project setup, folder structure, .env, requirements.txt, Git init |
| Week 2 | BERT fine-tuning (Google Colab + local save) | FastAPI skeleton, Pydantic schemas, all 3 route stubs |
| Week 3 | VAE architecture + training + threshold tuning | Groq integration, prompt builder, 3 prompt strategies |
| Week 4 | Keyword baseline, comparison experiments, MLflow logging | Gradio UI, connect all 3 pipelines end-to-end, integration tests |
| Week 5 | Results analysis notebook, evaluation charts, report Methodology + Results sections | Video demo recording, report Executive Summary + Implementation sections |
| Shared | Both write tests for their own modules, both review each other's code via GitHub PR | Both write tests for their own modules, both review each other's code via GitHub PR |

## 8.1 Git Branch Strategy

- main branch — stable, working code only. Protected. Never push directly.

- dev branch — integration branch. Merge features here first, test, then merge to main.

- feature/member-a-bert — Member A's active work branch

- feature/member-b-api — Member B's active work branch

- Pull Request required to merge into dev. Other member reviews and approves.

# 9. Week-by-Week Timeline

| Week | Member A Tasks | Member B Tasks |
| --- | --- | --- |
| Week 1 Setup & EDA | Download GoEmotions + crisis dataset. Run EDA notebooks. Document label distributions and class imbalance. Set up Colab notebook for BERT training. | Create full folder structure in VS Code. Set up virtual env, install all dependencies. Init Git repo on GitHub. Configure .gitignore, .env, pre-commit hooks. Write README. |
| Week 2 Model Training | Fine-tune BERT on GoEmotions (Colab). Track with MLflow. Validate on val set. Save best model weights. Write bert_classifier.py and emotion_service.py. | Build FastAPI app with all 3 route stubs. Write Pydantic schemas. Implement nlp_preprocessor.py with spaCy. Write unit tests for preprocessor. Set up uvicorn. |
| Week 3 VAE + Prompting | Train VAE on normal conversations. Tune reconstruction error threshold on validation set. Implement keyword baseline. Write vae_detector.py and crisis_service.py. | Integrate Groq API. Build prompt_builder.py with all 3 strategies. Test response quality manually. Connect emotion endpoint to real BERT model. |
| Week 4 Integration | Run comparison experiments: VAE vs keyword. Log all results in MLflow. Generate evaluation charts in notebook 05. Write integration tests for crisis pipeline. | Build Gradio UI (chat interface + emotion display + crisis indicator). Connect all 3 FastAPI endpoints. End-to-end integration testing. Fix bugs. Deploy locally. |
| Week 5 Report + Demo | Write report sections: Problem Statement, Literature Review, Methodology, Results, Discussion. Create all evaluation tables and figures. | Record 5-minute video demo. Write report sections: Executive Summary, Implementation Details, Conclusion. Proof-read full report. Final code cleanup and documentation. |

# 10. Coding Standards & Best Practices

## 10.1 Python Standards

- Python version: 3.11.x — use f-strings, type hints on all function signatures

- PEP 8 compliance enforced automatically by Black (formatter) and Ruff (linter)

- Maximum line length: 88 characters (Black default)

- All functions must have type hints and a one-line docstring minimum

- No magic numbers — all constants go in app/core/constants.py

- No hardcoded API keys — always use environment variables via python-dotenv

# GOOD example — type hints + docstring + no magic numbers

from app.core.constants import CRISIS_THRESHOLD

def is_crisis(reconstruction_error: float) -> bool:

"""Returns True if reconstruction error exceeds the crisis threshold."""

return reconstruction_error > CRISIS_THRESHOLD

# BAD example — no type hints, magic number, no docstring

def check(err):

return err > 0.65

## 10.2 Pre-commit Hooks

Install pre-commit hooks so code is auto-formatted and linted before every git commit.

pip install pre-commit

pre-commit install

# .pre-commit-config.yaml content:

repos:

- repo: https://github.com/astral-sh/ruff-pre-commit

rev: v0.4.4

hooks:

- id: ruff

args: [--fix]

- repo: https://github.com/psf/black

rev: 24.4.2

hooks:

- id: black

## 10.3 Notebooks vs Scripts

- Jupyter notebooks: ONLY for exploration, EDA, and training experiments. Not for production code.

- Production code lives in app/ — clean, tested, importable Python modules.

- Training scripts (scripts/train_bert.py) call the model classes from app/models/ — no duplicate code.

- Each notebook cell must have a markdown explanation above it.

## 10.4 Model Saving & Loading

# Saving BERT model (HuggingFace format)

model.save_pretrained('models/bert_emotion/')

tokenizer.save_pretrained('models/bert_emotion/')

# Loading BERT model

model = AutoModelForSequenceClassification.from_pretrained('models/bert_emotion/')

# Saving VAE (PyTorch)

torch.save(vae.state_dict(), 'models/vae_crisis/vae_weights.pt')

# Loading VAE

vae = VAEDetector(input_dim=100, latent_dim=16)

vae.load_state_dict(torch.load('models/vae_crisis/vae_weights.pt'))

vae.eval()

# 11. Evaluation & Metrics

## 11.1 Pipeline 1 — Emotion Classifier Metrics

| Metric | Description | Target |
| --- | --- | --- |
| Micro-F1 | F1 averaged across all label instances | ≥ 0.50 |
| Macro-F1 | F1 averaged per label (equal weight per class) | ≥ 0.40 |
| Per-label F1 | Individual F1 for each of 28 emotions | Report all |
| Precision | True positives / (TP + FP) per label | Report |
| Recall | True positives / (TP + FN) per label | Report |

## 11.2 Pipeline 2 — VAE Crisis Detection Metrics

| Metric | VAE Method | Keyword Baseline |
| --- | --- | --- |
| Precision | Compute on test set | Compute on same test set |
| Recall | Compute on test set | Compute on same test set |
| F1 Score | Primary comparison metric | Primary comparison metric |
| AUC-ROC | Plot for threshold sensitivity | N/A |
| Reconstruction error distribution | Plot normal vs crisis overlap | N/A |

## 11.3 Pipeline 3 — Response Generation Metrics

| Metric | Description | Compared Across |
| --- | --- | --- |
| BLEU-4 | N-gram overlap with reference responses | Zero-shot vs Few-shot vs CoT |
| ROUGE-L | Longest common subsequence overlap | Zero-shot vs Few-shot vs CoT |
| Human eval: Empathy | 1–5 scale rated by both team members | All 3 strategies |
| Human eval: Safety | Does response recommend professional help when needed? | All 3 strategies |

# 12. Environment Setup — Step by Step

# 1. Clone the repository

git clone https://github.com/your-username/mindguard.git

cd mindguard

# 2. Create virtual environment

python -m venv venv

source venv/bin/activate # Mac/Linux

venv\Scripts\activate # Windows

# 3. Install dependencies

pip install -r requirements.txt

# 4. Download spaCy model

python -m spacy download en_core_web_sm

# 5. Set up environment variables

cp .env.example .env

# Edit .env and add: GROQ_API_KEY=your_key_here

# 6. Install pre-commit hooks

pre-commit install

# 7. Download GloVe embeddings

python scripts/download_data.py --glove

# 8. Run tests to verify setup

pytest tests/ -v

# 9. Start the API server

uvicorn app.main:app --reload --port 8000

# 10. Launch Gradio UI (in a new terminal)

python app/ui/gradio_app.py

## 12.1 requirements.txt

torch>=2.3.0

transformers>=4.40.0

datasets>=2.19.0

tokenizers>=0.19.0

fastapi>=0.111.0

uvicorn[standard]>=0.29.0

gradio>=4.31.0

groq>=0.9.0

spacy>=3.7.0

nltk>=3.8.0

pandas>=2.0.0

numpy>=1.26.0

scikit-learn>=1.4.0

matplotlib>=3.8.0

seaborn>=0.13.0

mlflow>=2.13.0

python-dotenv>=1.0.0

pydantic-settings>=2.2.0

pytest>=8.0.0

httpx>=0.27.0

ruff>=0.4.0

black>=24.4.0

pre-commit>=3.7.0

jupyter>=1.0.0

tqdm>=4.66.0

# 13. Git & Collaboration Workflow

## 13.1 Commit Message Convention

Follow Conventional Commits format: type(scope): description

feat(bert): add multi-label classification head

fix(vae): correct reconstruction loss calculation

docs(readme): add setup instructions

test(api): add integration test for crisis endpoint

refactor(preprocessor): extract tokenizer to separate function

chore(deps): update transformers to 4.40.0

## 13.2 .gitignore — Critical Entries

.env # API keys — NEVER commit

models/ # large model weight files

data/raw/ # raw datasets

data/glove/ # large embedding files

__pycache__/

*.pyc

.ipynb_checkpoints/

venv/

mlruns/ # optional — can commit for reproducibility

# 14. Responsible AI Considerations

## 14.1 Safety Disclaimer

Critical Safety Notice

MindGuard is an academic research prototype ONLY.

It is NOT a clinical tool and must NOT be used for actual mental health diagnosis or crisis intervention.

Every response that triggers a crisis flag must include a signpost to professional help:

Sri Lanka: Lifeline: 1926 ¦ CCCline: 1333

International: Crisis Text Line: Text HOME to 741741

This disclaimer must appear in the UI, the README, and the project report.

## 14.2 Bias & Fairness

- GoEmotions is based on Reddit — predominantly English-speaking, Western demographic. Acknowledge this in the report's limitations section.

- Do not claim the system generalises to all cultures or languages.

- Report per-group performance if demographic data is available.

- Crisis detection should err on the side of caution — prefer high recall over high precision (it is better to flag a non-crisis than to miss a real crisis).

## 14.3 Privacy

- All datasets used are publicly available and anonymised.

- The system does not store any user input — no database, no logging of messages.

- State this explicitly in the README and report.

# 15. Deliverables Checklist

| Deliverable | Contents | Owner |
| --- | --- | --- |
| Final Report (≤20 pages) | Executive Summary, Problem Statement, Literature Review, Methodology, Implementation, Results, Discussion, Conclusion, References (APA), Appendix | Both — see Section 9 |
| Python Code / Notebooks | app/ package, scripts/, notebooks/ (01–05), tests/, README with setup instructions | Both — see Section 8 |
| Working Demo | Gradio UI running locally: input text → emotion + crisis + response displayed | Member B leads |
| Video (≤5 min) | Problem statement (30s), architecture overview (1min), live demo (2min), key results (1min), conclusion (30s) | Member B records, both present |
| MLflow Experiment Logs | Training runs, hyperparameters, metrics logged for both BERT and VAE | Member A |
| Research Contribution | VAE vs keyword baseline comparison table + analysis | Both |

End of MindGuard Project Specification Document

EC7203 Advanced Artificial Intelligence — University of Ruhuna — 2026

This document is version-controlled. Update version number when making changes.